**Weekly Work Plan for C-Switch 3rd to 7th August 2020**

**Department/Unit:** C-Switch

**Unit Head:** Ohiwerei Jerry

**Team Members:** Gbudu Joseph, CJ Amanambu, Oki-Peter Ejiroghene

|  |  |  |  |
| --- | --- | --- | --- |
| S/No | Task | Description | Date |
| 1 | Ihumane (training module) | * Implement ability to add training materials * Implement ability to add test questions and set time limit * Implement ability to take trainings and test * Ability to send and receive test scores | Monday, 3rd August 2020 |
| 2 | Ihumane (engagement module) | * Implement ability to communicate with other ihumane users | Tuesday, 4th August 2020 |
| 3 | Ihumane (file & documents uploading) | * Implement ability to upload and download company wide documents | Wednesday, 5th August 2020 |
| 4 | Ihumane (ui fixes and improvements) | * conclude bug fixes and ui/ux improvements | Thursday, 6th August 2020 |
| 5 | Ihumane (landing page and user manual) | * Continue landing page design and user manual for ihumane app | Friday, 7th August 2020 |
| 6 | MadamEye (staffing module) | * Implement ability to add and manage staff in different shops on madameye | Monday, 3rd August 2020 |
| 7 | Insurance Software | * Insurance software for Connexxion Group | 03-07 August, 2020 |